**Name: Abigail McManus**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 3/9/17 | 3/20/17 |
| 2. Create low fidelity wireframes | 3/13/17 | 3/18/17 |
| 3. Organize given content on Prantl’s | 3/15/17 | 3/20/17 |
| 4. Create mid fidelity wireframes | 3/16/17 | 3/19/17 |
| 5. Code basic website (navigation and basic content) | 3/20/17 | 3/30/17 |
| 6. Add images, videos, and links | 3/22/17 | 3/30/17 |
| 7. Code visitor inquiry form | 3/24/17 | 3/28/17 |
| 8. Code contact information | 3/26/17 | 3/31/17 |
| 9. Add interactive graph | 3/28/17 | 4/1/17 |
| 10. Do additional feature | 4/1/17 | 4/1/17 |